| Sprint No | Sprint Goal | Sprint Tasks | Start Date | End Date | ScrumMaster | Stand-up 1 | Stand-up 2 | Stand-up 3 | Sprint Review |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Initiation | To establish a strong foundation for the Citizen Support Conversational Chatbot project by completing all key initiation activities, including project governance, planning, risk assessment, and backlog creation. | Completed team contract and agreed roles and responsibilities Created the Project Charter defining scope, objectives, and success criteria Developed a communication plan to support collaboration and stakeholder engagement Identified project OKRs (Objectives and Key Results) to track progress Created a risk management plan highlighting early risks and mitigation strategies Produced an initial project plan outlining tasks across all sprints Developed the Product Backlog and Sprint Backlog Created research and design mind maps to support early ideation Completed ROAM analysis to categorise and manage project risks Produced a Project Status Report Conducted a sprint retrospective to reflect on the initiation phase | 21/10/25 | 04/01/26 | Oudat | Date: 21/10/25 Meeting Focus: Team introductions and role allocation Discussion and agreement of the team contract Overview of project brief and initial expectations Blockers: Initial lack of clarity around project scope and council expectations. | Date: 23/01/25 Meeting Focus: Review of Project Charter draft Agreement on project objectives, functional and non-functional requirements Progress update on risk assessment and backlog creation Blockers: Limited understanding of council data sources, resolved through research and discussion | Date: 04/01/26 Meeting Focus: Finalisation of Product and Sprint Backlogs Review of project plan and sprint structure Confirmation of readiness to move into development-focused sprints | The sprint was successful, with all planned initiation deliverables completed. The team established a clear project direction, resolved early uncertainties around scope and data availability, and produced all required planning and governance documentation. Initial blockers were addressed through research and team discussion, providing confidence to move into the next sprint. |
| Sprint 1 | Research and experimental phase | Research summaries and design maps for knowledge transfer Research on suitable data sources and examples Define initial knowledge base structure Create initial conversational agent using LLM API Collate ideas from AI Ethics by Design course Develop initial MVP focusing on Bin Collection and Benefits use cases | 05/01/26 | 05/02/26 | Uswat | Date: 05/01/26 Meeting Focus: Review of research summaries and design maps for knowledge transfer Discussion on suitable data sources and example council services Initial planning for knowledge base structure and MVP scope Blockers: Limited clarity on which data sources would be most reliable and relevant for the first prototype. | Date: 14/02/25 Meeting Focus: Progress update on defining the initial knowledge base structure Discussion on creating the conversational agent using the LLM API Review of AI Ethics by Design ideas and how they could be incorporated into the solution Blockers: Need for further understanding of how to structure knowledge effectively for multiple | Date: 05/02/26 Meeting Focus: Finalisation of the MVP direction focusing on Bin Collection and Benefits use cases Review of experimental findings and research outcomes Confirmation of readiness to move into prototype development in the next sprint | The sprint was successful and the team completed the main research tasks for this phase. Work was done on research summaries, design maps, and suitable data sources for the project. The team also discussed the initial knowledge base structure and explored ideas for the conversational agent using the LLM API. Some ideas from AI Ethics by Design were also reviewed. By the end of the sprint, the team agreed the MVP would focus on Bin Collection and Benefits use cases, giving a clear direction for the next stage. |
| Sprint 2 | To develop the main design stage of the Citizen Support Conversational AI Agent project by applying ethical thinking, analysing project feasibility, producing core system diagrams, and refining the overall solution design for development. | Discussed how findings from the AI Ethics by Design course could be applied to the project Created a mind map with references and an ethical toolkit to show the significance and relevance of the industrial AI problem within the client setting Wrote a report on data availability Wrote a report on the opportunities of the project Wrote a report on the challenges and issues of the project Created a diagram explaining the integration of explainability in the project Created a sequence diagram Created a class diagram Created the final design map for the project Created a use case diagram Reviewed the total budget and costing of the project Wrote a CDIO-focused report linking the final development methodology to the problem, technologies used, design thinking approach, and machine learning frameworks Created the Project Update Presentation for the design stage Conducted the sprint review and retrospective | 06/02/26 | 19/02/26 | Samik | Date: 06/02/26 Meeting Focus: Established the goals and priorities of the sprint Discussed how AI Ethics by Design findings could be applied to the project Reviewed plans for reports on data availability, opportunities, and project challenges Blockers: Needed more clarity on how to connect ethical ideas directly to the client setting and project design. | Date: 07/03/25 Meeting Focus: Progress update on written reports and ethical toolkit work Discussion on explainability in the project and planning the supporting diagram Review of system modelling work including sequence, class, and use case diagrams Blockers: Some uncertainty around choosing the best level of detail for the diagrams and final design documents. | Date: 19/02/26 Meeting Focus: Finalisation of the design-stage documents and diagrams Review of budget, costing, and final design map Confirmation of the Project Update Presentation and readiness to move forward into development: | The sprint went well and the team completed the main design tasks planned for this stage. Work was done on ethics, data availability, project opportunities, and key challenges. The team also produced the main diagrams needed for the project, including the sequence, class, and use case diagrams, and completed the final design map. Budget and costing were reviewed, and the design stage presentation was prepared. Overall, this sprint helped turn the earlier research into a clearer project design for the next phase. |
| Sprint 3 | To develop the first MVP of the conversational AI agent, refine it using the LLM API, and prepare for the exhibition event while completing the final phase of the project sprint. | Built the first MVP of the conversational AI agent Planned the exhibition event Refined the MVP using the LLM API Conducted the sprint review Completed the end of phase activities | 20/02/26 | 23/03/26 | Uswat | Date: 20/02/26 Meeting Focus: Established the goals and priorities of the sprint Discussion on building the first MVP of the conversational AI agent Agreed initial tasks for development and MVP structure Blockers: Some uncertainty around how much functionality could be included in the first MVP within the sprint timeframe. | Date: 28/03/25 Meeting Focus: Progress update on MVP development Discussion on refining the MVP with the LLM API Review of exhibition planning tasks and team responsibilities Blockers: Some technical challenges with integrating and testing the LLM API within the MVP. | Date: 23/03/26 Meeting Focus: Finalisation of the first MVP Review of exhibition event planning and preparation Confirmation of sprint outputs and readiness for sprint review | The sprint went well and the main planned tasks were completed. The team built the first MVP of the conversational AI agent and worked on refining it with the LLM API. Time was also spent planning for the exhibition event and making sure responsibilities were clear. the end of the sprint, the team had a working first version of the MVP and had completed the main end-of-phase tasks.. |
| Sprint 4 | To improve and expand the MVP by refining the bin collection use case, strengthening the agent’s responses, adding more council service functionality, and preparing supporting project materials | Refined the bin collection use case to allow scraping data from the bin collection website Made agent responses more flexible to different user queries related to bin collection Created an exhibition poster skeleton Worked on data encryption when personal data is provided by the user Researched and created a document with potential questions for each use case Integrated LangChain into the code environment and compared it with the previous version Compiled links for various council websites to be added to the agent’s knowledge base Added links from various websites to the agent workflow to allow efficient responses to theoretical queries for the different use cases Added other functionalities including school lookup based on postcode, appointment booking, and council tax payment calculation Integrated automated testing for potential queries for each use case Updated Microsoft Project Conducted the sprint retrospective | 24/03/26. | 12/04/26 | Samik | Date: 24/03/26 Meeting Focus: Review of sprint goals and priorities Discussion on refining the bin collection use case and improving response flexibility Planning for knowledge base expansion using council website links Blockers: Some difficulty in making responses flexible enough for different types of bin collection queries. | Date: 18/04/25 Meeting Focus: Progress update on website links, LangChain integration, and additional functionalities Discussion on data encryption and handling personal data securely Review of potential questions for each use case and testing plans Blockers: Some technical challenges in integrating new features while keeping the workflow organised and accurate. | Date: 12/04/26 Meeting Focus: Finalisation of added functionalities and automated testing Review of exhibition poster skeleton and updated project planning Confirmation of completed sprint outputs and readiness for retrospective | The sprint went well and the team completed a range of improvements to the MVP. The bin collection use case was refined, and the agent was improved to respond better to different user queries. More council-related links and features were added, including school lookup, appointment booking, and council tax payment support. The team also worked on data encryption, automated testing, and supporting project materials such as the exhibition poster and updated planning documents. Overall, the sprint helped make the agent more useful and better structured for the next stage. |
| Sprint 5 | To complete the final project documentation, finalise supporting materials and evidence, prepare the demo and exhibition outputs, and close the project in a clear and organised way. | Updated the README file on GitHub following reproducibility guidelines Finalised the exhibition poster Updated the group blog Refactored and reviewed the code Reviewed all evidence documents and included all necessary updates Finalised documentation on algorithms, models, theories, methods, techniques, testing, validation, and evaluation metrics Created the demo plan Summarised the teamwork cohesiveness, group work activities, and individual contributions Documented details of the working solution in an organisational setting and its planned use by the client Conducted the sprint retrospective Completed the project submission Completed the end of phase activities | 13/04/26 | 21/04/26 | Oudat | Date: 13/04/26 Meeting Focus: Established the final sprint goals and priorities Discussion on README updates, reproducibility, and final code review Planning for exhibition poster completion, evidence updates, and documentation tasks Blockers: Large amount of final documentation to complete within the limited project timeframe. | Date: 09/05/25 Meeting Focus: Progress update on refactoring, evidence documents, and final technical documentation Discussion on demo planning and project presentation materials Review of group blog updates and individual contribution summaries Blockers: Needed to make sure all final documents were consistent and matched the completed solution. | Date: 21/04/26 Meeting Focus: Finalisation of documentation, submission materials, and demo plan Review of project closure tasks and organisational use of the final solution Confirmation that all sprint outputs were complete and ready for submission | The sprint went well and focused on completing the final parts of the project. The team updated the README, finalised the exhibition poster, reviewed the code, and completed the main technical documentation. Work was also done on the demo plan, evidence documents, and group reflections on teamwork and contributions. By the end of the sprint, the project had been prepared for submission and closure, with the main deliverables completed. |
| Project Closure | Complete all group and individual evaluation forms Complete exhibition event project evaluation Create the Industrial Closure report | Closed the project | 4/08/26 | 4/15/26 | Uswat |  |  |  | The project closure stage was completed successfully. The team finished the final evaluation forms, completed the exhibition event project evaluation, and produced the Industrial Closure report. This stage helped bring the project to a proper close and ensured all final documentation and evaluation tasks were completed. |